Product Requirement Document (PRD)

Agentic Marine Intelligence Platform — conversational, geospatial, explainable decision-support for marine stakeholders
Prepared for: your SIH project (vibe coding on antigravity with Stitch MCP server)
Date: delivered now

1. Executive summary

Build an Agentic AI–powered Marine Intelligence Platform that lets fishermen, coastal authorities, disaster managers, and marine operators ask natural-language questions (text/voice) and receive context-aware, evidence-backed, explainable recommendations about sea conditions, PFZs (Potential Fishing Zones), hazards (cyclone, lightning, high waves), tides, and safe routes. The system will autonomously plan, discover, integrate, and reason over satellite EO and oceanographic datasets (including products from ISRO), weather APIs, tide tables, AIS/GNSS data and local advisories — via collaborative agents that decompose intents, pick tools, run geospatial analytics, and synthesize conversational responses plus visual maps and alerts.

Primary user value: faster, safer, more confident decision making at sea through conversational access to multi-source marine intelligence, with localized language support and transparent evidence.

2. Goals & success metrics

2.1 Goals

- Enable accurate, explainable answers to operational marine queries (PFZ, safety, tides, route safety).

- Provide proactive, geofencing-aware alerts to improve fisher safety.

- Support multi-turn, multi-language conversational workflows (incl. Indian regional languages).

- Demonstrate Agentic AI capabilities: autonomous planning, tool selection, agent collaboration, and explainability.

- Deliver map visualizations, time-series charts, and downloadable reports.

2.2 Success metrics (KPIs)

- Answer accuracy: ≥ 80% correctness vs. validated domain test set (MVP target).

- Alert precision: False positive rate ≤ 15% for hazardous-condition alerts.

- Latency: 95th percentile response < 6s for simple queries (UI UX target; tune later).

- User satisfaction: average task success rating ≥ 4/5 from pilots with fishermen/authorities.

- Adoption: number of active users in pilot region (qualitative target to define).

- Explainability coverage: 100% of recommendations include data provenance, one or more evidence layers, and a confidence score.

3. Stakeholders & users

3.1 Stakeholders

- Project team (devs on antigravity + Stitch MCP server)

- Marine domain experts / data scientists

- Local fishers / fishing co-ops (pilot participants)

- Coastal authorities / disaster management agencies

- Research partners (oceanography institutes)

3.2 Primary user personas

- Small-boat Fisher (Tamil/Marathi/English) — needs PFZ today, safety advisories, short routes, fast voice responses.

- Coastal Authority Officer — needs regional hazard summary, geofencing alerts, downloadable situational reports.

- Researcher / Analyst — needs multi-layer data query, time-series comparisons, raw data access and provenance.

- Maritime Operator / Skipper — route optimization, compliance with restricted zones, AIS integration.

4. Key use cases & user journeys

4.1 Use case A — Nearest PFZ (quick)

User: “Where is the nearest Potential Fishing Zone today?”
System:

- Interpret language, geolocate user or use provided coordinates.

- Agent pipeline: Data Discovery → PFZ detection model → Spatial filter → Response synthesizer.

- Return: textual summary (nearest PFZ distance, time window), interactive map with bounding polygons, evidence layers (SST, chlorophyll), confidence score, “Navigate” button (route suggestion).

4.2 Use case B — Safety tomorrow morning

User: “Is it safe to go to sea tomorrow morning?”
System:

- Retrieve forecast wind/waves/tide for requested time window, correlate with vessel risk profile, return risk level (safe/moderate/high), rationale (wind speed, significant wave height, lightning probability), recommended actions, and alternative time/window.

4.3 Use case C — Geofencing alert

System monitors vessel position (or user sets zone). When vessel approaches restricted/protected/EEZ boundary, it warns with reason (MPA, international boundary), map highlight, and suggested avoidance path.

4.4 Multi-turn exploration

User: “Show PFZs near my location.” → User: “Filter by chlorophyll > X and SST between A–B.” → System updates map, lists candidate zones, ranks them by combined suitability score, and explains how score computed.

5. MVP scope (must-have) vs roadmap (nice-to-have)

5.1 MVP (deliverable)

- Conversational chat (text) + basic voice input support.

- Intent detection + localization (auto language detection + basic Indian regional languages).

- PFZ identification pipeline (SST + chlorophyll + surface features).

- Hazard alerts (winds, waves, lightning, cyclones via public APIs) and geofencing notifications.

- Map UI: display layers (PFZ, SST, chlorophyll, advisories), basic route overlay.

- Evidence & explainability primitives: layers cited, confidence score, short rationale.

- Agent orchestration layer (planner + data discovery + analytics + synthesizer).

- Simple admin console for dataset/config management and alert thresholds.

- Logging, audit, and provenance for every recommendation.

5.2 Roadmap / Phase 2+

- Advanced voice (speech-to-text localized), offline/low-bandwidth mode.

- AIS integration, collaborative fleet coordination.

- Advanced routing with wave/current-aware optimization and fuel/time tradeoffs.

- Deeper multi-language coverage and speech synthesis.

- Mobile app with push notifications and offline maps.

- ML retraining pipelines with feedback loop from domain experts and users.

6. Functional requirements (detailed)

6.1 Conversational interface

- FR1: Accept natural language queries (text & voice) and auto-detect language.

- FR2: Maintain multi-turn context; allow follow-ups and clarifying sub-questions.

- FR3: Provide short and detailed responses selectable by the user (summary vs. full evidence).

- FR4: Support quick voice replies and local TTS in regional languages (phase 2 for full TTS).

6.2 Agentic orchestration & planning

- FR5: Intent planner agent — decomposes requests into tasks (discover data → compute → reason → visualize).

- FR6: Data-discovery agent — finds relevant datasets by metadata (temporal, spatial, variable).

- FR7: Analytics agents — specialized: PFZ detection, weather intelligence, ocean analytics, geospatial reasoning, risk assessment.

- FR8: Synthesizer agent — merges outputs, constructs final explanation and UI payload (map, chart, alerts).

6.3 Data ingestion & processing

- FR9: Ingest satellite EO (SST, chlorophyll, ocean color), weather forecasts, tide tables, wave models, marine advisories; support bulk and streaming ingestion.

- FR10: Preprocess pipelines: reproject, resample, cloud masking, composite generation, time aggregation.

- FR11: Support historical queries and time-series comparisons (last N days/weeks).

6.4 Geospatial features

- FR12: Spatial queries (point, radius, polygon), spatial joins, and buffer operations.

- FR13: Geofencing engine: user/authority defined zones with notification triggers.

- FR14: Map tile service and interactive layers with on-click evidence popups.

6.5 Alerts & notifications

- FR15: Real-time hazard detection & push notifications via SMS/WhatsApp/push.

- FR16: Configurable alert thresholds per user/group/region.

- FR17: Alert provenance: each alert includes dataset references and computed indicators.

6.6 Explainability & provenance

- FR18: Every recommendation includes: (a) datasets used with timestamps, (b) algorithm/agent used, (c) confidence score, (d) short human-readable rationale, (e) link to visualization/report.

- FR19: Provide option to download a PDF situational report including maps and data citations.

6.7 Security & access

- FR20: Role-based access control (Admin / Analyst / Fisher / Authority).

- FR21: API keys for external integrations; OAuth2 for trusted partners.

- FR22: Data encryption at rest and in transit; auditing for sensitive operations.

7. Non-functional requirements

7.1 Performance & scalability

- NFR1: System should scale horizontally for analytics agents; use queueing (e.g., Kafka/RabbitMQ) for ingestion and agent tasks.

- NFR2: Support concurrent users (pilot target: 1k daily active users) with autoscaling.

- NFR3: Caching layer for frequently requested tiles/queries.

7.2 Availability & reliability

- NFR4: 99% uptime for core APIs (MVP target) with graceful degradation of heavy analytics (return cached/approximate answers if full calculation unavailable).

- NFR5: Retry/backoff for third-party data feeds; fallback datasets if primary unavailable.

7.3 Maintainability & observability

- NFR6: Centralized logging, metrics, distributed traces; dashboards for health & model performance.

- NFR7: Modular codebase with clear agent interfaces and test harnesses.

7.4 Data quality & freshness

- NFR8: Ingest and make available EO products within acceptable latencies (e.g., near-real time where possible). Maintain dataset metadata with last update times.

- NFR9: Validate data integrity during ingestion (checksums, completeness).

7.5 Usability & accessibility

- NFR10: Mobile-friendly UI, high contrast, large fonts for at-sea usage; offline map caching for low connectivity.

- NFR11: Localization support for multiple Indian regional languages.

8. Data sources & integration (examples & notes)

The platform must be sourcing from multiple domains (satellite EO, weather, ocean models, tides, advisories, AIS). Below are the types of sources the system should ingest and a representative processing note for each.

- Satellite EO (SST, chlorophyll/ocean color, sea surface height) — preprocess (cloud mask, gapfill, composites); PFZ detection uses SST gradients + chlorophyll anomalies.

- Numerical Weather Prediction & Wave Models — wind/wave forecasts, significant wave height, directional spectra.

- Tide tables & harmonic constituents — high/low tides for harbors/points.

- Marine advisories / cyclone bulletins / lightning alerts — ingest structured advisories; map affected regions.

- AIS / Vessel telemetry / GNSS (optional) — for vessel tracking, geofencing triggers.

- Local observational buoys / ports — for validation and higher-confidence local information.

- Geospatial layers — EEZs, MPAs, restricted zones, shipping lanes, ports.

For each dataset record: source ID, variable, spatial resolution, temporal resolution, acquisition timestamp, processing level, license.

9. Architecture overview (high level)

9.1 Logical components

- User Interface (web + mobile): chat UI, voice input, map canvas, alert center, reports.

- Conversational Frontend: intent detection, language detection, session/context store.

- Agent Orchestration Layer (Planner): breaks intent → tasks → schedules agents.

- Specialized Agents:

  - Data Discovery Agent

  - Marine Analytics Agent (PFZ detection, chlorophyll analyses)

  - Weather Intelligence Agent

  - Geospatial Reasoner Agent (spatial queries, geofencing)

  - Risk Assessment Agent

  - Visualization/Report Agent

  - Synthesizer/Explainability Agent

- Data Layer:

  - Raw data lake (cloud object storage)

  - Processed geospatial store (PostGIS / GeoParquet / Zarr + Tile server)

  - Time-series store (influx/Timescale or object store + indices)

- Processing / ML:

  - Batch/near-real-time pipelines (Airflow / Prefect)

  - Model serving (ML endpoints for PFZ classifier, risk models)

- Notification service (SMS/WhatsApp/push)

- Admin & Monitoring

9.2 Agent communication & protocols

- Use a message broker + task queue for agent tasks (publish intent → planner schedules agents → agents publish outputs → synthesizer).

- Define typed messages and schemas for interoperability (JSON schema for inputs/outputs).

- Each agent logs provenance and confidence with its output.

10. Data model & APIs (sample)

10.1 Sample API endpoints (internal)

- POST /v1/chat — { user_id, session_id, text/voice, coords?, lang? } → conversational response + map payload.

- GET /v1/map/layers — list available layers & metadata.

- POST /v1/analytics/pfz — { bbox, date_range, filters } → PFZ polygons + evidence.

- POST /v1/alerts/geofence — create geofence (user_id, polygon, triggers).

- GET /v1/provenance/{recommendation_id} — datasets & agent chain used.

10.2 Response payload (chat)

- text (string)

- confidence (0–1)

- evidence (list of { dataset, timestamp, variable, value })

- map (GeoJSON + styling)

- charts (url or embedded data)

- actions (navigate, download report, set alert)

11. Explainability & validation strategy

- Provenance chain: every recommendation stores the sequence of agents, datasets, parameters, and timestamps.

- Confidence scoring: combine model confidence + data freshness + agreement across sources into a single score and break down components for the user.

- Human-in-the-loop (HITL): expert review interface to override/correct model outputs during initial pilots.

- Validation datasets: historical incidents, verified PFZ ground truth (from local partners), buoy observations.

- A/B test: compare agent-based recommendations vs. baseline heuristics.

12. Privacy, compliance & security

- Store PII only when necessary; allow users to opt out of telemetry.

- Use encryption (TLS for transit; AES-GCM or equivalent for rest).

- RBAC & audit trails for sensitive ops.

- Data licensing checks for each external source; only display/redistribute per license conditions.

- Disaster-level privacy: ensure emergency contact workflows comply with local regulations.

13. Testing & QA

- Unit tests for each agent and data pipeline.

- Integration tests: full end-to-end scenario replay (ingest → agent pipeline → chat response).

- Load tests: simulate scaled user requests and analytics load.

- Domain validation: tests with fisher groups to validate language, UX, and alert behavior.

- Security tests: penetration testing, secrets scanning, dependency vulnerability checks.

14. Monitoring & observability

- Health checks for ingestion pipelines and agents.

- Dashboards: dataset freshness, agent latency, recommendation accuracy (measured vs validation), alerts sent, user satisfaction scores.

- Model drift monitoring and automated retrain triggers based on data drift.

15. Acceptance criteria (MVP)

- User can ask for nearest PFZ (text) and receive polygon + evidence + confidence.

- System issues hazard alerts for simulated scenarios and includes data provenance.

- Multi-turn conversation: user filters PFZ results and system updates map and ranking.

- Language detection works for at least two Indian regional languages and English (simplified — initial translations for UI).

- Provenance view available for any recommendation.

- Admin can add a new dataset via metadata and use it in queries (pluggable data discovery).

16. Implementation considerations & suggested tech stack

Keep the stack modular so agents can be swapped. Below are recommended components (tech-agnostic choices can be replaced to suit your antigravity + Stitch MCP stack).

- Agent orchestration: lightweight planner service + message broker (RabbitMQ / Kafka).

- Data lake: S3 or equivalent object store; GEOParquet/Zarr for EO timeseries.

- Geospatial DB: PostGIS or cloud equivalent; tile server (GeoServer / Tegola).

- Processing: Dask / Spark for big EO processing; GDAL, xarray for raster ops.

- ML: model server (TorchServe / Triton) or hosted functions.

- Frontend: React + Mapbox/Leaflet; mobile app to follow.

- Auth & notifications: OAuth2, Twilio/WhatsApp, Firebase push for mobile.

- Provenance & logging: OpenTelemetry, ELK or similar.

- Deployment: Kubernetes (for agents + autoscaling), Stitch MCP as message/coordination layer per your environment.

- Localization: use gettext/ICU for UI; for NLU, use translation+intent models or a multilingual NLU model.

17. Risks & mitigations

- Data availability risk: satellite/data delays — mitigate with multiple sources and fallback composites.

- Model mispredictions: risk to safety — mitigate with conservative thresholds, confidence scores, and HITL for critical alerts.

- Connectivity constraints for fishers: mitigate with offline caching, SMS fallback alerts, and light map tiles.

- Regulatory/licensing: ensure dataset licenses allow derived products and redistribution.

18. Pilot plan & roll-out (recommended)

- Pilot region: choose 1–2 coastal districts, onboard 50–200 fishers + 1 authority partner.

- Phase 0 (2–4 weeks): deploy datasets, basic PFZ and chat interface, domain expert validation.

- Phase 1 (6–12 weeks): expand alerts, geofencing, mobile push, local language hardness testing.

- Feedback loop: daily/weekly collection of user feedback; weekly model/threshold adjustments.

19. Deliverables (for your SIH submission)

- PRD (this doc)

- Architecture diagram & sequence diagrams (drawn from the above)

- MVP demo: web chat + map that answers PFZ & safety queries (with sample data)

- Admin console & dataset onboarding demo

- Pilot plan + evaluation criteria

- Short video/screenshots showing a sample chat & map workflow

20. Appendix — sample conversational snippets (for UI & tests)

Q: “Where is the nearest PFZ today?”
A: “Nearest PFZ is 18 km west of your location (07:30–12:00 UTC). Evidence: elevated chlorophyll (0.45 mg/m³) and SST gradient of 0.8°C/km detected in this polygon. Confidence: 0.73. [Show map] [Navigate]”

Q: “Is it safe to go tomorrow morning?”
A: “Risk: HIGH for 2026-09-01 06:00–10:00 (local). Forecasts show wind 30–40 km/h and significant wave height 2.8 m. Recommendation: postpone; choose window after 14:00 when winds drop. Evidence & sources: wave model run (run_id, timestamp), weather forecast index, tide table. Confidence: 0.85.”